# BI Development Process

# 1. Introduction

This document provides a comprehensive guide to the Business Intelligence (BI) development lifecycle. Each phase, from requirement gathering to report publishing and maintenance, is discussed in detail, along with time estimates, challenges, and best practices.

# 2. Requirement Gathering

 2.1 Process:

- Conduct stakeholder meetings to understand business needs.

- Define key performance indicators (KPIs) and reporting requirements.

- Identify data sources and integration points.

- Document requirements with mock-ups and report wireframes.

2.2 Challenges:

- Unclear or evolving business requirements.

- Unavailability of the Desired Output Validation Data.

- Stakeholder availability and alignment.

- Data source identification and access issues.

2.3 Time Estimate: 1 Weeks

- Time is needed for multiple discussions with stakeholders and data owners.

- Ensures clarity and prevents rework in later stages.

# 3. Data Source Identification and Extraction
3.1 Process:

- Identify databases, APIs, and files needed for data extraction.

- Establish connectivity and data extraction mechanisms.

- Perform preliminary data profiling and validation.

3.2 Challenges:

- Data quality and consistency issues.

- Access and permission constraints.

- Performance impact on source systems.

3.3 Time Estimate: 1 Weeks

- Requires coordination with IT and database teams.

- Data profiling ensures correctness before transformation.

# 4. Data Transformation & Modeling
4.1 Process:

- Cleanse, normalize, and transform raw data.

- Implement business logic and data modelling.

- Load transformed data into a data warehouse.

- Design a star or snowflake schema for efficient reporting.

- Create relationships, calculated columns, and measures.

- Optimize data models for performance.

4.2 Challenges:

- Handling large data volumes efficiently.

- Transforming unstructured or semi-structured data.

- Maintaining data lineage and auditability.

- Balancing performance with flexibility.

- Managing complex relationships between tables.

- Ensuring scalability of the model.

4.3 Time Estimate: 1 Weeks

- ETL/ELT complexity depends on data volume and transformations.

- Requires iterative testing to ensure data accuracy.

- Well-structured data models improve report performance and usability.

- Iterative refinements may be required based on reporting needs.

# 5. Report & Dashboard Development
 5.1 Process:

- Design interactive dashboards and reports.

- Implement slicers, filters, and drill-throughs.

- Ensure alignment with business needs and usability.

5.2 Challenges:

- Balancing aesthetics with functionality.

- Handling large datasets efficiently within reporting tools.

- Ensuring consistency in metrics across reports.

5.3 Time Estimate: 3 Weeks

- Iterative refinements may be required based on reporting needs.

- Optimizing performance and responsiveness.

# 6. Testing & Feedback
 6.1 Process:

- Validate data accuracy against source systems.

- Perform functional and performance testing.

- Conduct user acceptance testing (UAT) with stakeholders.

6.2 Challenges:

- Identifying discrepancies between source and reports.

- Performance issues with large datasets.

- User feedback requiring modifications.

6.3 Time Estimate: 1 Weeks

- Ensures report accuracy before deployment.

- UAT provides confidence in the solution.

# 7. Deployment & Publishing
  7.1 Process:

- Deploy reports to Power BI Service/Server.

- Configure security and access controls.

- Schedule data refresh and automate alerts.

7.2 Challenges:

- Managing user access and permissions.

- Handling incremental data updates.

- Ensuring smooth deployment without downtime.

7.3 Time Estimate: 2 Days

- Proper deployment ensures security and reliability.

- Requires coordination with IT teams.

# 8. Maintenance & Continuous Improvement
8.1 Process:

- Track report usage and performance.

- Address user feedback and enhancements.

- Ensure ongoing data accuracy and refresh reliability.

8.2 Challenges:

- Identifying and resolving data issues promptly.

- Handling evolving business requirements.

- Managing report version control.

8.3 Time Estimate:

- Continuous monitoring ensures long-term value.

- Business needs and data sources evolve over time.

# 9. Conclusion

A structured BI development process ensures accuracy, security, and user satisfaction.    Regular maintenance and optimization keep reports relevant and performant over time. Following these steps enables organizations to make data-driven decisions effectively.
Estimated Time: 8-10 Weeks
A well-defined BI strategy reduces errors, improves efficiency, and provides actionable insights.